Student:

* Create an account  
  - check mark if student requires instrument 🡨must have  
  - tracking log of instruments 🡨 should have
* Learn an instrument
* Register for classes
* Display a profile (take into account multiple instruments and lessons wanted)
* See my Timetable/ check classes
* Be able to contact teachers or the school

Teachers:

* Create an account
* Display a profile (skills they have to offer to students / languages)
* Create and accept contracts/lessons from students
* Contact students/admin/ clients   
  –could have
* See my upcoming timetable   
  – should have who/ instrument, location

Users:

* Login/logout
* See homepage (contact us, announcements, general information)
* Essentially like blackboard how students and teachers have blackboard and other people have the qut website
* View current courses and lessons available

1st sprint:

* Getting up the homepage
* Login/logout for a user correct up and running
* Students and teachers create profiles
* Teachers accept contracts from students
* Register for classes

2nd sprint:

* Display teacher and students profiles
* See upcoming timetable (GUI to display times)  
   –major task needs time
* View current courses and lessons available for users